FIGBLOOM DIGITAL GROUP

CUSTOMER RELATIONSHIP MANAGEMENT (CRM)

MVP SCOPE & FEATURE LIST

Linear Issue: FIG-300 — Draft CRM MVP Scope and Feature List

| Prepared for | Michael - Team Lead |
| --- | --- |
| Prepared by | Given Jim |
| Organization | FigBloom Digital Group |
| Date | 17 September 2026 |
| Document Status | MVP Scope - For Stakeholder Review |
| Source Baseline | FIG-297 Stakeholder Requirements Findings |

# 1. Purpose

This document translates the stakeholder requirements gathered under FIG-297 into a defined Customer Relationship Management (CRM) Minimum Viable Product (MVP) scope for FigBloom Digital Group.

The MVP establishes a practical first release focused on capturing leads, assigning ownership, managing sales opportunities, tracking follow-ups, preserving customer history, providing management visibility, and supporting the handoff from sales into delivery.

MVP principle: Capture every lead → Qualify → Assign → Follow Up → Manage Deals → Close → Onboard → Retain.

# 2. Scope Objectives

Create a centralized source of truth for leads, contacts, companies, customers and deals.

Reduce lead leakage and missed follow-ups.

Make ownership and next actions visible.

Provide a clear visual sales pipeline.

Preserve customer communication and activity history.

Give management visibility into pipeline, sales activity and outcomes.

Connect high-priority lead sources, particularly the company website.

Provide mobile access to core CRM activities.

Introduce basic automation without removing human judgment from sales decisions.

Establish a secure, auditable foundation that can be extended later.

# 3. Core MVP Workflow

The MVP should support the following end-to-end workflow:

LEAD CAPTURE → QUALIFICATION → ASSIGNMENT → CONTACT / NEEDS IDENTIFIED → SOLUTION PRESENTED → PROPOSAL / QUOTATION → NEGOTIATION → CLOSED / WON → ONBOARDING → DELIVERY HANDOFF → CUSTOMER → RETENTION / RENEWAL

Follow-up operates as a continuous activity loop across leads, deals and customers:

RECORD / DEAL → FOLLOW-UP TASK → ASSIGN USER → DUE DATE → NOTIFICATION → ACTION → ACTIVITY LOG → NEXT ACTION

# 4. Functional MVP Scope

## 4.1 Authentication & User Management

User login and logout.

User profiles.

Role-based access control (RBAC).

Role categories including management, sales, project/delivery, finance and customer support, with developer/designer access where required.

Permission-based visibility of sensitive commercial and customer information.

User activation and deactivation.

## 4.2 Lead Management

Create leads manually.

Capture leads from website forms.

Record lead source and creation timestamp.

Assign leads to responsible staff.

Store contact and company information where applicable.

Record service/product interest.

Capture qualification information.

Lead temperature: Hot, Warm or Cold.

Lead status and lifecycle tracking.

Lost/inactive reasons.

Notes and activities.

Next follow-up.

Lead history.

## 4.3 Contact & Company Management

Contact records: full name, phone, email, job title, department, social profiles, notes, assigned staff and communication history.

Company records: name, industry, website, location, phone/email, contacts, services, projects, contracts and notes.

Support multiple contacts per company.

Support customers associated with multiple services/projects.

## 4.4 Customer 360

Centralized customer/contact information.

Company information.

Customer requirements.

Communication and interaction history.

Sales stage/history.

Quotation and proposal references.

Previous purchases/services.

Outstanding issues.

Assigned salesperson.

Next follow-up.

Projects and support information.

Relevant financial/payment information where authorized.

## 4.5 Sales Pipeline & Deal Management

Deal name.

Customer/company.

Primary contact.

Service/product.

Deal owner.

Pipeline stage.

Deal value.

Expected close date.

Lead source.

Proposal status.

Activities.

Outcome.

Lost reason.

Visual pipeline view.

Visibility of stalled opportunities and upcoming close dates.

## 4.6 Follow-Up & Task Management

Create follow-up tasks.

Assign tasks to users.

Due dates and priorities.

Link tasks to leads, customers or deals.

Overdue indicators.

Notifications.

Completion status.

Task/activity history.

Manager visibility into follow-up performance.

Next-action tracking.

## 4.7 Activities & Communication Timeline

Log phone calls.

Log emails.

Log WhatsApp interactions.

Log meetings.

Record notes.

Record supported social interactions.

Track tasks, proposals and deal events.

Provide a chronological customer/deal activity timeline.

For MVP, full WhatsApp synchronization is not required; manual logging or summaries should be supported.

## 4.8 Proposal / Quotation Tracking

Track customer information.

Track identified needs.

Track proposed solution.

Track pricing.

Reference proposal/quotation.

Track approval.

Track sending.

Track follow-up.

Track resulting sale.

The exact requirement for native proposal generation remains open and should be confirmed before implementation.

## 4.9 Sales-to-Delivery Handoff

Convert a won deal into an onboarding/customer workflow.

Preserve sales context during handoff.

Create or initiate a project/delivery handoff where supported.

Assign the appropriate delivery responsibility.

Do not position the CRM MVP as a replacement for a full project-management platform.

## 4.10 Website Integration

Receive website form submissions as CRM leads.

Record source and timestamp.

Apply assignment rules where supported.

Support acknowledgement workflow.

Check for likely duplicates.

Provide API/webhook capability.

Provide appropriate error handling and integration monitoring.

## 4.11 Email & Calendar Integration

Email synchronization where supported by the selected platform.

Relevant communication history.

Calendar events and meetings.

Follow-up scheduling.

Activity tracking.

The exact email and calendar providers remain to be confirmed.

## 4.12 Dashboard & Reporting

New leads.

Leads by source.

Leads by salesperson.

Lead conversion.

Open deals.

Deals by stage.

Pipeline value.

Stalled opportunities.

Won deals.

Lost deals.

Lost reasons.

Sales by service.

Sales by salesperson.

Active customers.

Repeat customers.

Dormant customers.

Renewals where applicable.

Follow-up and activity performance.

Role-specific dashboards.

## 4.13 Automation

Website lead creation.

Lead assignment.

Lead acknowledgement.

Follow-up task creation.

Overdue follow-up alerts.

Proposal follow-up reminders.

Won-deal onboarding trigger.

Renewal reminders where applicable.

Dormant-customer detection.

Automated reporting.

Automation should assist staff and should not independently make judgment-based sales decisions or automatically change sales stages without human judgment.

## 4.14 Mobile Access

View customers and customer history.

Add leads.

Add notes.

View and complete tasks.

Receive notifications.

Contact customers.

Open WhatsApp.

# 5. MVP Priority Framework

Features are divided into Must Have, Should Have and Could Have/Future scope to protect the first release from unnecessary expansion.

| Priority | Scope |
| --- | --- |
| MUST HAVE | Authentication + RBAC; lead creation, source, status and qualification; contacts; companies; centralized customer records; customer history; deals; visual pipeline; tasks/follow-ups; activities; core dashboards/reporting; website lead integration; basic automation; audit trail; mobile access. |
| SHOULD HAVE | Advanced email synchronization; calendar integration; advanced lead assignment; overdue flags; proposal tracking; custom qualification fields; webhooks; API access; onboarding automation; role-specific dashboards; more advanced reporting. |
| COULD HAVE / FUTURE | Full WhatsApp API integration; project management; invoicing; M-Pesa/payment integration; advanced marketing automation; helpdesk/support; advanced lifecycle automation; billing/renewals; marketing attribution; AI features. |

# 6. Explicit MVP Exclusions

Custom AI assistant.

Full project-management replacement.

Full WhatsApp synchronization.

Self-service customer portal.

Complex custom integrations.

Advanced marketing automation.

Full accounting or invoicing platform.

Payment processing.

Unconfirmed multi-language requirements.

Unconfirmed multi-currency requirements.

These exclusions are intended to prevent the first CRM release from expanding into an ERP, project-management suite or broad customer platform before the core CRM workflow has been proven.

# 7. Non-Functional Requirements

## Usability

Fast lead capture.

Minimal unnecessary mandatory fields.

Simple sales interface.

Deeper management views.

Role-specific screens.

Minimal duplicate data entry.

## Performance

Responsive interface.

Fast customer and lead search.

Efficient pipeline and list views.

## Security

Authentication.

RBAC.

Audit logging.

Secure API access.

Controlled exports.

Protection of personal/customer data.

Appropriate handling of sensitive commercial information.

## Data Quality

Phone validation.

Email validation.

Duplicate detection.

Standardized lead sources.

Standardized pipeline stages.

Standardized lost reasons.

Required core fields.

## Migration

Support migration of approximately three months of historical information, subject to confirmation of actual datasets and volume.

Expected process: Extract → Clean → Deduplicate → Map → Validate → Test Import → Production Import.

# 8. Initial MVP Data Domains

The scope establishes the following initial data-model boundary for FIG-299.

Users

Roles

Companies

Contacts

Leads

Lead Sources

Deals

Pipeline Stages

Activities

Tasks

Notes

Communications

Proposal/Quotation References

Customer Lifecycle States

Services/Products

Ownership

Audit Events

Potential future entities:

Projects

Support Tickets

Contracts

Renewals

Invoices

Payments

Campaigns

Marketing Attribution

# 9. MVP Success Criteria

Leads can be captured reliably and assigned to an identifiable owner.

Lead leakage and missed follow-ups are reduced.

Customer history can be found in one place.

Opportunities can be tracked through a defined pipeline.

Pipeline value and sales activity are visible to management.

Lead sources and lost reasons can be analyzed.

Salesperson activity and follow-up performance can be monitored.

Won deals can transition into onboarding/delivery workflows.

Core CRM activities are accessible from mobile.

Duplicate data entry and information searching are reduced.

Sensitive information is protected through appropriate access controls.

Important CRM actions are auditable.

# 10. Open Decisions Before Final MVP Lock

Exact number of CRM users.

Current project-management platform, if any.

Exact email provider.

Exact calendar provider.

Actual recurring services requiring renewal tracking.

Exact proposal-generation requirement.

Actual historical customer datasets and data volume.

Exact WhatsApp usage and desired integration level.

Final permission matrix.

Final CRM platform/vendor selection.

These decisions should be resolved through stakeholder confirmation and, where appropriate, the platform evaluation/PoC.

# 11. Traceability to FIG-297

| FIG-297 Finding | Requirement | FIG-300 MVP Response |
| --- | --- | --- |
| Lead leakage and missed follow-ups | Core business problem | Lead management, task/follow-up management, automation and dashboards |
| Fragmented customer information | Information spread across spreadsheets, phones, email, WhatsApp and individual knowledge | Customer 360, centralized records and activity timeline |
| Sales workflow | Lead → qualification → proposal → negotiation → closed/won | Lead lifecycle, deal management and visual pipeline |
| Website lead capture | Website forms are a high-priority source | Website integration, assignment and acknowledgement |
| Management visibility | Pipeline, ownership, performance and outcomes | Dashboards and reporting |
| Security and roles | Different staff roles and sensitive data | RBAC, audit trail and controlled access |
| Mobile working | Sales staff require access away from desktop | Mobile access |
| Historical data | Approximately three months identified | Migration, cleaning, deduplication and import process |

# 12. Relationship to Subsequent Linear Work

FIG-299 — Core CRM Data Model: derive the initial entities, relationships, ownership, lifecycle states and audit requirements from this MVP scope.

FIG-298 — Competitor / Build-vs-Buy Analysis: use the MVP requirements as the evaluation checklist for candidate CRM platforms and implementation approaches.

FIG-301 — Present Research Findings & Recommendation: combine stakeholder requirements, feasibility findings, platform evaluation and PoC evidence into the final recommendation.

FIG-300 is the scope baseline. FIG-299 should model what FIG-300 actually requires; it should not introduce unrelated functionality.

# 13. Definition of Done — FIG-300

☐ MVP objective documented.

☐ Core CRM workflow defined.

☐ MVP features documented.

☐ Must / Should / Could priorities established.

☐ Explicit out-of-scope items documented.

☐ Core integrations identified.

☐ Automation boundaries defined.

☐ Mobile requirements defined.

☐ Security and RBAC requirements defined.

☐ Reporting requirements defined.

☐ Initial data domains defined.

☐ Open decisions documented.

☐ MVP scope traceable to FIG-297.

☐ Michael and relevant stakeholders review and approve the MVP baseline.

# 14. Document Status & Approval

This document represents the proposed CRM MVP scope derived from the stakeholder requirements findings in FIG-297. It is intended for review and validation before the scope is treated as the implementation baseline.

| Prepared by | Given Jim |
| --- | --- |
| Reviewed by | Michael — Team Lead |
| Stakeholder approval | Pending |
| Approval date | Pending |